PROPOSAL DOCUMENT

Overview:

Project’s title is “Skill Barter System”. Type is Desktop Application.

Problem Statement:

University students possess a wide range of skills such as programming, graphic design, public speaking, mathematics, music, and language proficiency. However, there is no structured platform within universities that allows students to exchange these skills with each other in a collaborative and organized way. Many students want to learn new skills but cannot afford paid courses or do not know who among their peers can teach them. At the same time, students who are skilled in certain areas often lack opportunities to share their knowledge and gain experience in teaching or mentoring. This results in untapped potential, limited peer collaboration, and missed learning opportunities within the university community. Therefore, there is a need for a centralized system that connects students who want to learn with those who can teach, enabling mutual skill exchange in a simple, structured, and secure manner.

Problem Solution:

The proposed solution is a Skill Exchange Desktop Application designed specifically for university students to connect, collaborate, and exchange skills within their campus community. The system will allow students to create profiles highlighting the skills they can teach and the skills they want to learn. Users will be able to search for peers based on skill categories, send exchange requests, and schedule learning sessions. The platform will ensure structured communication between learners and mentors while maintaining a secure and organized environment. Additionally, a feedback and rating system will help maintain quality and trust among users.

The scope of this project is limited to university students within a single institution, ensuring a controlled and verified user base. The application will focus on peer-to-peer skill exchange and will not include paid transactions or external professional instructors. Administrative features will be included to manage users and monitor activity. The system will operate as a desktop application and will cover user registration, skill listing, matching, session management, and feedback functionality within the defined academic timeline.

Basic Features:

User Profile Management

Students can create and update their profiles including department, semester, skills they can teach, and skills they want to learn.

Add / Manage Skills

Users can add multiple skills under two categories: “Skills I Can Teach” and “Skills I Want to Learn.” They can edit or remove skills anytime.

Skill Search & Filter

Students can search other users by skill name, category, or department to find suitable learning partners.

Skill Match Suggestion

The system will suggest potential matches where two students can mutually exchange skills.

Send Exchange Request

Users can send a skill exchange request to another student specifying which skill they want to learn and what they can offer in return.

Request Management

Users can accept, reject, or cancel exchange requests. Status of each request will be visible (Pending / Accepted / Rejected).

Session Scheduling

After accepting a request, users can schedule a session by selecting date and time.

Feedback & Rating System

After completing a session, users can provide ratings and short feedback to maintain quality and trust.

Notification System

Users will receive notifications for new requests, accepted requests, and scheduled sessions.

Admin Panel

Admin can view users, remove inappropriate profiles, and monitor activity within the system.

Project Plan:

Iteration 1 (Week 1–2): Basic System Setup

Deliverable: Working app with user registration and profile management

Features to implement:

- User Registration & Login

- Profile Creation & Editing

- Add / Manage Skills

- Basic Dashboard

- Store data in database

Outcome:
Users can register and manage their skills.

Iteration 2 (Week 3–4): Skill Matching System

Deliverable: Skill search and exchange request working

Features to implement:

- Skill Search & Filter

- Skill Match Suggestion

- Send Exchange Request

- Accept/Reject Requests

- Request Status Display

Outcome:
Students can connect and send exchange requests.

Iteration 3 (Week 5–6): Final Features & Admin

Deliverable: Fully functional complete system

Features to implement:

- Session Scheduling

- Feedback & Rating System

- Notification System

- Admin Panel

- UI Improvements & Testing

Outcome:
Fully working application ready for final demo.

| Iteration | Module Name | Features Included | Deliverable |
| --- | --- | --- | --- |
| Iteration 1 | User management module | Registration, login, profile, Add Skills. | Basic working system. |
| Iteration 2 | Matching module | Search, match suggestions, send/manage requests | Skill exchange working |
| Iteration 3 | Session and admin module | Scheduling, feedback, notifications, admin panel | Fully functional system |

| Name | Role | Responsibilities |
| --- | --- | --- |
| Abdullah Zahid | Team Lead & Backend Developer. | Database design, request logic, skill matching algorithm |
| Usman Gohar | UI Designer & Frontend Developer | GUI design, forms, dashboards, user interaction. |